## Slide 1: iPCA - Review 1
Vinay Pyati

## Slide 2: Topics
Timeline
Progress
  Understanding the paper.
  Executing tutorials of PyQt5 and matplotlib
  Implementing first PCA.
Questions

## Slide 3: Timeline
Nov.–Dec.
Understanding the basic principles and motive of the paper,
Get acquainted with most common terms, modules and tutorials.
Implement the first PCA using a dataset from Kaggle.
Dec.–Jan.
Coding phase 1
Basic GUI and set of operations including plot, sliders, data view, spreadsheet etc.
Jan.–Feb.
Coding phase 2
Finish the operations and implementations of SVD
A prototype version of the software
Feb.–Mar.
Test and review

## Slide 4: Progress (Technical Paper)
Motive of the paper.
Principal Component Analysis
SVD and online SVD.
Understanding uncertainty.
4 different views and its functions.
Eigenvectors and Eigenvalues.
Mediocre understanding in total. Will gain in depth analysis as and when I start implementing the SVDs.

## Slide 5: Progress (Tools and first implementation)
PyCharm and PyQt5.
Basic knowledge gained of integrating edittexts, labels, textbox, buttons, checkboxes etc into python by executing given tutorials.
Implemented tutorials on all above.
MatPlotLib integration and few tutorials on it.
Implemented my first PCA with a Kaggle dataset and plotted a graph between 2 PCs.
All the above work, code, tutorials, including this presentation is on github and will keep it updated.
https://github.com/vinay1460n/iPCA

## Slide 6: Questions.